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Progress Report - 45th InforMEA WG Meeting 


I. Dates for the 9th MEA IKM SCM: The 5-7 June was preferred with an extra day proposed to accommodate in-depth discussions on the next (to be funded) phase of InforMEA [5-8 June 2018] 

II. Technical Issues

1. Consideration of proposed list of document categories (schema) on InforMEA:

Action Points: 
· MEA representatives to provide any further suggestion to the document “InforMEA document type values/review 20171201” and the background document before 14 December 2017 [4 Dec – finalized 14 Dec]
· Options for display on web-interface to be shared ahead of next WG Meeting [pending]

2. Concluding meeting on Akoma Ntoso on 6 Dec 2017 in Montreal and way forward:

Action Points: 
· Participants will receive remote link to meeting on 6 December 2018 [4 December]
· CBD colleagues will help prepare proposed next steps on Akoma Ntoso to 46th WG Meeting based on which the Initiative could consider approaching the UN High-level Committee on Management about providing support for the implementation of Akoma Ntoso, and consider InforMEA as a pilot case for this [done]
The consultant was asked to finalize his report based on which the Initiative will, through the appropriate channels, approach the UN Working Group on Document Standards to explore whether funding could be made available the group, which represents over 5 UN entities, to comprehensively apply and thus “pilot” AK4UN.  The final report available in Jan 2018 will 
1) include a description of a common document format for negotiated text documents; a common model for document interchange; and a common data schema and metadata schema for citation and cross referencing;
2) describe the process towards a facilitated tagging interface that saves information in AK4UN (in consultation with our technical colleagues);
3) sketch out the main elements of a work plan towards a comprehensive conversation of InforMEA COP decisions into Akoma Ntoso (i.e. from prototype development to automated conversation);

III. LEO Thesaurus and Semantic Indexing 

1. Update from the meeting on Tagging held in Vienna

Action Points:  
· A draft of Use case description to be shared in the first two weeks of December 2017; [done]
· A follow-up meeting of the pilot MEAs to be held on 20th December to complete the specifications of what the LEO tagger is expected to do [meeting held – final specifications circulated 20 Dec]
· Retire the Ontology hosted in VocBench, align concepts in the LEO tagger, and commence tagging in early 2018 to have progress and analysis report presented at the 9th SCM [pending].

2. Governance option for LEO in the future

Action Points: 
· Revised governance document to be re-circulated to MEA representatives [4 Dec – finalized 14 Dec]


IV. E-learning, Outreach and Usability


Action Points:
·  Inform all MEA Communication Focal points about the new courses for further outreach [21 Nov]
· Circulate results of usability survey [20 Dec]
· Circulate draft design of regional and topical pages for inputs [4/20 Dec – input invited till 12 Jan 18]

